EXPERIMENT NO. 4 / 5
Scrum Activity Log & JIRA Agile Management
Project: Hospital Management System (HMS)

Prepared by: Anish Chitnis (24CE1044) | Aaryan Choube (24CE1045) | Somansh Dafade (24CE1047)
Batch: A / A1 | Dept of Computer Engineering, RAIT, DY Patil University

1. Aim

To plan, track, and manage the Hospital Management System (HMS) project using the Agile Scrum framework and JIRA Software, organizing deliverables into 5 sprints with prioritized user stories, story points, and burndown tracking.

2. Scrum Setup & Team Roles

| Scrum Role | Assigned Member | Core Function in Project |
| --- | --- | --- |
| Product Owner | Aaryan Choube (24CE1045) | Defines Epics, prioritizes Product Backlog, ensures clinical requirements compliance. |
| Scrum Master | Anish Chitnis (24CE1044) | Facilitates Scrum events, removes technical blockers, tracks sprint velocity in JIRA. |
| Development Team | Somansh Dafade & Team | Full-stack development (Spring/React/DB), unit testing, code reviews, and CI/CD. |

3. Sprint Cadence (5 Sprints - Total 47 Days)

| Sprint | Focus Area / Goal | Story Points | Duration | Key Deliverables |
| --- | --- | --- | --- | --- |
| Sprint 1 | Auth, DB Schema & Patient Reg | 18 pts | Days 1–9 | Patient registration form, RBAC user authentication, MySQL schema setup. |
| Sprint 2 | Doctor Schedule & Appointment | 21 pts | Days 10–20 | Doctor slot configuration, token issuance, booking calendar UI. |
| Sprint 3 | Consultation, EHR & Lab Module | 19 pts | Days 21–29 | Clinical notes capture, e-prescription generation, lab order upload. |
| Sprint 4 | Billing, Insurance & Payment | 23 pts | Days 30–38 | calculateBill() implementation, insurance discount rule, UPI payment gateway. |
| Sprint 5 | Integration, Security & UAT | 15 pts | Days 39–47 | White-box basis path testing, penetration testing, final deployment. |

4. Sample User Stories (Product Backlog)

• HMS-STORY-1: As a Receptionist, I want to quickly register a new walk-in patient so that an auto-generated Patient ID is issued within 30 seconds. (Story Points: 3, Priority: Highest)

• HMS-STORY-2: As a Patient, I want to view available doctor time slots so that I can schedule an appointment without queuing. (Story Points: 5, Priority: High)

• HMS-STORY-3: As a Doctor, I want to prescribe medications from the integrated formulary so that pharmacy stock is automatically checked. (Story Points: 5, Priority: High)

• HMS-STORY-4: As a Cashier/Patient, I want the system to calculate the net bill applying insurance discounts so that payment can be processed digitally. (Story Points: 8, Priority: Highest)

5. JIRA Board & Agile Ceremonies

• JIRA Workflow Columns: To Do ➔ In Progress ➔ Code Review ➔ Testing ➔ Done.

• Sprint Planning: Held at the start of each sprint to select backlog user stories and estimate story points using Planning Poker.

• Daily Standup: 15-minute daily sync discussing: What was accomplished yesterday? What is planned today? Are there any blockers?

• Sprint Review & Demo: Working software increment demonstrated to stakeholders at the end of each sprint.

• Sprint Retrospective: Team evaluates process efficiency, identifying improvements for subsequent sprints.

6. Conclusion

By implementing Agile Scrum and tracking tasks in JIRA Software, the HMS project achieved high team transparency, rapid iterative feedback, and predictable delivery across all five development sprints.